United Nations - Department of Economic and Social Affairs (UN DESA)

EKAP Issue Tracker - Analysis & Action Plan

Response to UN Team Feedback on v1.5 System Map

12 May 2026

1. BACKGROUND

This document was prepared in response to the Issue Tracker shared by the UN team following their review of the EKAP End-to-End Operational & Governance System Map v1.5. The tracker identified 8 open items - gaps or requested additions - across different components of the EKAP system model. All items were submitted by the UN review team (VA) and are currently marked "Not Started."

This document (a) summarises each issue, (b) maps it to the relevant section of the v1.5 system map, (c) assigns a recommended action, and (d) outlines the priority sequence for resolution ahead of Deliverable 3 (Technical Design Package) and Deliverable 4 (Visual Mock-up).

2. EKAP V1.5 - SYSTEM OVERVIEW (REFERENCE)

For context, EKAP is the proposed unified digital government intelligence platform developed under UN DESA. The v1.5 system map defines three dimensions:

Process - Six end-to-end stages: (01) Access & Entry, (02) Survey Execution, (03) Validation & Intelligence, (04) Index Calculation, (05) Publication & Dissemination, (06) Monitoring & Feedback.

Roles - Seven governed role bands: A (External Stakeholders / Governments), B (Assessors), C (Agentic AI / AIQ), D (EKAP Core System), E (UN Administrators), F (External Data Providers), G (External Platforms).

Technology - Standards-aligned platform components including Identity & Access Management, Survey Intake Engine, Validation & Rules Engine, Index Calculation Service, Evidence & Document Store, Integration APIs, Publication & EGovKB, and Audit & Monitoring.

Section codes in the tracker (e.g., "C2", "D4") follow the pattern: Role Band + Process Stage.

3. ISSUE REGISTER

The following table lists all 8 issues raised in the UN team tracker, with section codes, priority, and current status.

| # | Priority | Component | Issue Description | Section | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Medium | Agentic AI (AIQ) | Possibility to generate MSQ/OSQ responses for missing countries and municipalities using AI | C2 | Not Started |
| 2 | Medium | External Stakeholders | Governments should be able to verify and validate MSQ/OSQ content generated by AI before submission | A3 | Not Started |
| 3 | High | External Stakeholders | Governments should have the ability to submit updated indicators directly through the platform | A2 or A4 | Not Started |
| 4 | Medium | Agentic AI (AIQ) | AI should be capable of generating ad-hoc reports, policy briefs, technical documentation, and infographics | C5 | Not Started |
| 5 | High | EKAP Core System | Platform should support introducing and calculating new sub-indexes and composite indexes (e.g., AI Development Index) | D4 | Not Started |
| 6 | Medium | External Data Providers | Ability to ingest new indicators and indexes from additional external providers (WBG, UNDP, regional commissions) | F4 | Not Started |
| 7 | Low | Ext. Data / Platform | Possibility to integrate GIS and geospatial data and metadata into the platform | F4-G4 | Not Started |
| 8 | Medium | Agentic AI (AIQ) | Media and social media coverage monitoring and brief generation capability | C5-C6 | Not Started |

4. ISSUE ANALYSIS

Issue 1 & 2 - AI-Generated Questionnaires with Government Verification (C2 / A3)

These two issues are linked and should be addressed together. Issue 1 requests that the Agentic AI layer (Role C) generate draft MSQ/OSQ responses for countries or municipalities that have not submitted data. Issue 2 requests that governments (Role A) be able to review and verify these AI-generated responses before they are treated as submissions. This reflects a gap in the current v1.5 system map: the AI role (C) operates primarily in the Validation stage (C3), but there is no defined flow for AI-assisted pre-population at the Survey Execution stage (C2) with a corresponding government verification screen (A3).

Issue 3 - Government Submission of Updated Indicators (A2 / A4)

This is a high-priority governance gap. The current system map allows governments to submit MSQ self-reports (A2) and LGQ city data (A2). However, there is no defined mechanism for governments to submit updated or corrected indicator values independently, outside of the standard survey cycle. The section reference "A2 or A4" suggests the UN team is unsure whether this belongs to Survey Execution or Index Calculation - this ambiguity must be resolved in v1.6. A new screen or workflow needs to be defined for government-initiated indicator updates, with appropriate UN Administrator oversight.

Issue 4 - Ad-Hoc AI Report Generation (C5)

The current v1.5 AI section covers post-approval content drafting (country narratives, multilingual summaries) at the Publication stage. Issue 4 expands this to include ad-hoc, on-demand outputs: policy briefs, technical documentation, and infographics. This is an extension of the existing C5 AI capability and is relatively low-effort to incorporate as an additional AI function in the Publication & Dissemination section.

Issue 5 - Extensible Index Architecture (D4)

This is the most architecturally significant issue. The current system map defines EGDI and LOSI as the primary composite indexes, with fixed sub-index computation logic. Issue 5 requests that the platform support the introduction of entirely new indexes (e.g., an AI Development Index), which implies a configurable index framework - not just extending existing logic. This will require additions to the Index Calculation section (D4), specifically around the Index Aggregation Engine and Methodology Version Control. It must be reflected in both the system map and the Technical Design Package (Deliverable 3).

Issue 6 - Additional External Data Providers (F4)

The current model lists ITU, UNESCO, World Bank, and UNDP as approved external data sources (Role F). Issue 6 requests that the platform explicitly support onboarding additional providers such as regional commissions. The architecture already supports system-to-system integration via APIs; this issue is primarily about formalising an extensible provider onboarding process in the Data and Integration Layer, rather than a new architectural component.

Issue 7 - GIS and Geospatial Integration (F4-G4)

This is a low-priority enhancement requesting integration of geospatial data (maps, location metadata) from external platforms. This is a future-phase capability and can be deferred without impact on Deliverable 3 or 4. It should be noted in the system map as a planned future integration.

Issue 8 - Media and Social Media Monitoring (C5-C6)

This requests that the Agentic AI layer (Role C) monitor media and social media coverage related to EGDI/LOSI publications and generate monitoring briefs. This spans Publication (C5) and Monitoring & Feedback (C6). It is a medium-effort addition to the AI capabilities section and can be addressed as a new AI function in the Monitoring & Feedback stage.

5. RECOMMENDED ACTIONS

STEP 1 - IMMEDIATE (THIS WEEK)

Resolve the two High-Priority issues

Address Issue 3 (government indicator updates) and Issue 5 (extensible indexes) first. These directly affect the governance architecture and index calculation logic that will be detailed in Deliverable 3 (Technical Design Package). Decisions made here will cascade into the technical design.

For Issue 3:

Decide whether government indicator updates belong to A2 (Survey Execution) or A4 (Index Calculation) and define the workflow, including the required UN Administrator approval gate.

For Issue 5:

Define what "extensible index" means architecturally - specifically whether new indexes require a new Methodology Version, a new Question Bank configuration, or both.

STEP 2 - SHORT TERM

Address linked Medium-priority issues (Issues 1, 2, 4, 6)

Issues 1 and 2 form a pair (AI generates -> government verifies) and should be designed together as a connected flow. Issues 4 and 6 are additive extensions to existing capabilities and can be incorporated with minimal structural change to the system map.

STEP 3 - UPDATE THE TRACKER

Change status for each resolved item

Update the STATUS column in the EKAP Tracker.xlsx for each issue as decisions are made and changes are incorporated. Communicate status back to the UN team reviewer (VA) with a brief note on how each issue was handled.

STEP 4 - PRODUCE V1.6 SYSTEM MAP

Revise the PDF with accepted changes before Deliverables 3 & 4

Incorporate all accepted issues into the EKAP System Map v1.6. The revised document should be circulated to the UN team before the Technical Design Package (Deliverable 3) is finalised, as that deliverable depends on the system map being settled.

STEP 5 - DEFER ISSUE 7

Note GIS integration as a future-phase item

Issue 7 (GIS/geospatial integration) should be noted in the system map as a planned future capability - not in scope for the current deliverables. Communicate this deferral to the UN team with a justification.

6. PRIORITY SUMMARY TABLE

| # | Issue | Priority | Recommended Action | Timeline |
| --- | --- | --- | --- | --- |
| 3 | Gov submits updated indicators | High | Define workflow, add to v1.6 system map | Immediate |
| 5 | Extensible index architecture | High | Design extensible index framework, update D4 section | Immediate |
| 1 | AI generates MSQ/OSQ for missing data | Medium | Add AI pre-population flow to C2, design with Issue 2 | Short Term |
| 2 | Gov verifies AI-generated questionnaires | Medium | Add government verification screen to A3, design with Issue 1 | Short Term |
| 4 | AI generates ad-hoc reports/briefs | Medium | Extend AI capabilities at C5 in system map | Short Term |
| 6 | New external data providers | Medium | Formalise extensible provider onboarding in F4 | Short Term |
| 8 | Media/social media monitoring | Medium | Add as new AI function at C5-C6 | Short Term |
| 7 | GIS/geospatial integration | Low | Defer - note as future-phase capability in F4-G4 | Deferred |

7. DEPENDENCY ON DELIVERABLES

The resolution of these issues directly affects two upcoming deliverables:

Deliverable 3 - Technical Design Package: Issues 3 and 5 must be resolved before this deliverable is drafted, as both affect core system architecture (governance workflows and index calculation logic). Issues 1, 2, 4, and 6 should also be settled to ensure the technical design is complete.

Deliverable 4 - Visual Mock-up of the Platform: Resolved issues should be reflected in the interface screens. In particular, any new government-facing workflows (Issue 3), AI-generated content flows (Issues 1, 2, 4), and index configuration screens (Issue 5) will require corresponding screen designs.

It is recommended that v1.6 of the system map is approved by the UN team before either deliverable enters drafting.